Phase 0: Foundation & Setup (Week 1)

| Task | Explanation |
| --- | --- |
| Define MVP scope document | List exact features in/out of MVP; prevents scope creep |
| Set up Git repository | Version control with branching strategy |
| Initialize Next.js project | Frontend and API routes in single codebase |
| Configure Supabase project | Create project, set up Postgres, enable Auth |
| Set up Vercel deployment | Connect repo, configure preview and production environments |
| Configure environment variables | API keys for OpenAI, Supabase, Zendesk (dev/staging/prod) |
| Define database schema | Tables for orgs, users, tickets, knowledge sources, drafts, audit logs |
| Implement Supabase Row-Level Security | Ensure tenants can only access their own data |

Tasks: 8

Phase 1: Data & Evaluation (Week 1)

| Task | Explanation |
| --- | --- |
| Download Bitext dataset | Fetch customer support dataset from Hugging Face |
| Sample and filter tickets | Select 2,000–5,000 examples covering all intents |
| Create gold-set subset | Pick 100–150 diverse examples for evaluation benchmarking |
| Generate FAQ articles from Bitext | Transform intent responses into 30–50 KB articles |
| Download MakTek FAQ dataset | Add 200 ready-made FAQs as supplementary KB |
| Combine and deduplicate KB | Merge both FAQ sources, remove duplicates |
| Define evaluation rubric | Scoring criteria: accuracy, helpfulness, tone, safety (1–5 scale) |
| Build evaluation script | Automated script to compare AI outputs against gold-set |
| Establish baseline metrics | Run initial tests to set benchmark scores |

Tasks: 9

Phase 2: Core AI Engine (Week 2)

| Task | Explanation |
| --- | --- |
| Set up OpenAI integration | API client with error handling, retries, timeout config |
| Design prompt templates | System prompts for: draft reply, summarize ticket, classify intent |
| Implement embedding pipeline | Convert KB articles and tickets to vector embeddings |
| Configure pgvector in Supabase | Enable vector extension, create embedding table with indexes |
| Build KB retrieval function | Query similar KB articles based on ticket content |
| Build ticket similarity function | Find similar past tickets for context |
| Implement context assembly | Combine KB + similar tickets + customer info into prompt |
| Build response generation endpoint | API route that retrieves context and generates draft |
| Add confidence scoring | Return confidence level with each draft |
| Implement fallback behavior | Graceful handling when RAG returns low/no results |

Tasks: 10

Phase 3: Guardrails & Safety (Week 2)

| Task | Explanation |
| --- | --- |
| Implement PII detection | Regex + pattern matching for emails, phones, credit cards |
| Build PII redaction layer | Mask or remove PII before sending to LLM |
| Add OpenAI moderation check | Screen inputs/outputs using moderation endpoint |
| Create refusal policy handler | Detect and handle requests AI should not answer |
| Implement tone/policy checker | Flag responses violating brand guidelines |
| Add input sanitization | Validate all incoming data (length limits, type checks) |

Tasks: 6

Phase 4: Zendesk Integration (Week 3)

| Task | Explanation |
| --- | --- |
| Register Zendesk OAuth app | Create app in Zendesk developer portal |
| Build OAuth connection flow | UI and backend to connect customer's Zendesk |
| Store Zendesk credentials securely | Encrypted storage of access/refresh tokens per org |
| Implement token refresh logic | Auto-refresh expired tokens |
| Set up webhook receiver endpoint | API route to receive Zendesk ticket events |
| Configure Zendesk webhook triggers | Set up triggers for ticket created/updated/commented |
| Build ticket fetch function | Pull ticket details, comments, requester info |
| Build ticket metadata sync | Sync status, priority, tags, assignee to local DB |
| Implement draft save to Zendesk | Save AI draft as internal note (not auto-send) |
| Build Help Center ingestion | Pull and process Zendesk KB articles |
| Implement incremental sync | Fetch only new/updated tickets and articles |

Tasks: 11

Phase 5: Agent Dashboard UI (Week 3–4)

| Task | Explanation |
| --- | --- |
| Build authentication UI | Login/signup pages using Supabase Auth |
| Create organization onboarding flow | Wizard to connect Zendesk, configure settings |
| Build ticket list view | Display synced tickets with status, priority, date |
| Build ticket detail view | Show full ticket thread with customer info |
| Create AI draft panel | Display draft with confidence score and sources |
| Add edit draft functionality | Allow agent to modify draft before sending |
| Implement approve/send action | One-click to send approved draft to Zendesk |
| Add reject/regenerate action | Discard draft and request new generation |
| Build knowledge source viewer | Show which KB articles AI used |
| Create settings page | Configure AI behavior, tone, connected accounts |
| Add basic analytics display | Show draft acceptance rate, time saved |

Tasks: 11

Phase 6: Knowledge Management (Week 4)

| Task | Explanation |
| --- | --- |
| Build KB source management UI | View and manage connected knowledge sources |
| Implement manual article upload | Allow uploading PDFs, text files as KB sources |
| Build embedding refresh job | Background task to re-embed updated KB |
| Create KB versioning system | Track changes to knowledge base over time |
| Implement source attribution | Track which sources contributed to each response |

Tasks: 5

Phase 7: Security & Compliance (Week 4)

| Task | Explanation |
| --- | --- |
| Implement rate limiting | IP and user-based limits on API endpoints |
| Add API key rotation mechanism | Rotate keys without downtime |
| Build audit logging | Record who approved what draft, when, with edits |
| Implement role-based access control | Admin vs agent permissions |
| Configure encryption at rest | Verify Supabase encryption for sensitive data |
| Verify encryption in transit | Confirm all connections use TLS |
| Create data retention controls | Configurable retention periods per org |
| Document data flow | Map data flows for compliance documentation |

Tasks: 8

Phase 8: Background Jobs & Infrastructure (Week 4)

| Task | Explanation |
| --- | --- |
| Set up job queue | Supabase queues or Redis for async tasks |
| Build webhook processor worker | Process Zendesk webhooks asynchronously |
| Create embedding generation worker | Background job to generate embeddings |
| Implement sync scheduler | Periodic job to sync tickets and KB |
| Add job retry logic | Automatic retry with backoff for failures |
| Set up error tracking | Sentry or similar for monitoring |
| Configure logging infrastructure | Structured logs without raw PII |

Tasks: 7

Phase 9: Testing & QA (Week 5)

| Task | Explanation |
| --- | --- |
| Write unit tests for AI functions | Test prompt assembly, RAG retrieval, parsing |
| Write integration tests for Zendesk | Test OAuth, webhooks, API calls |
| Write API endpoint tests | Test all endpoints with valid/invalid inputs |
| Run evaluation against gold-set | Verify AI meets 70–80% acceptance threshold |
| Perform security testing | Test rate limits, validation, auth |
| Conduct manual QA walkthrough | End-to-end testing of all flows |
| Test error handling | Verify graceful degradation |
| Create Zendesk sandbox | Isolated environment for testing |

Tasks: 8

Phase 10: Deployment & Pilot Prep (Week 5–6)

| Task | Explanation |
| --- | --- |
| Deploy staging environment | Full deployment for internal testing |
| Deploy production environment | Production-ready on Vercel + Supabase |
| Create customer onboarding guide | Documentation for pilot customers |
| Build admin dashboard (basic) | Internal view of orgs and usage |
| Set up uptime monitoring | Alerts when services down |
| Configure backup procedures | Database backup verification |
| Prepare pilot customer agreement | Terms for early access |
| Identify and contact pilot customers | Outreach to 3–5 UAE prospects |

Tasks: 8

Summary

| Phase | Description | Tasks | Week |
| --- | --- | --- | --- |
| 0 | Foundation & Setup | 8 | 1 |
| 1 | Data & Evaluation | 9 | 1 |
| 2 | Core AI Engine | 10 | 2 |
| 3 | Guardrails & Safety | 6 | 2 |
| 4 | Zendesk Integration | 11 | 3 |
| 5 | Agent Dashboard UI | 11 | 3–4 |
| 6 | Knowledge Management | 5 | 4 |
| 7 | Security & Compliance | 8 | 4 |
| 8 | Background Jobs & Infrastructure | 7 | 4 |
| 9 | Testing & QA | 8 | 5 |
| 10 | Deployment & Pilot Prep | 8 | 5–6 |
| Total |  | 91 | 5–6 weeks |